Project Planning Phase

| Date | 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Housing Market Trends: Analysis of Sales Price and Features Using Tableau |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Acquisition & Storage | USN-01 | Connect CSV dataset to MySQL and design relational schema. | 3 | High | Vaishnavi Kshirsagar |
| Sprint-1 | Data Transformation | USN-02 | Create SQL Views . | 5 | High | Vaishnavi Kshirsagar |
| Sprint-2 |  | USN-03 | Develop Tableau Calculated Fields | 5 | High | Sushmita Darnali |
| Sprint-3 | Performance Optimization | USN-05 | Implement Context/Extract filters and conduct performance testing. | 3 | Medium | Sohail Shaikh |
| Sprint-4 | Deployment | USN-06 | Package workbook as .twbx and publish to Tableau Public. | 2 | High | Sohail Shaikh |
| Sprint-4 | Documentation | USN-07 | Complete project technical templates and DFD diagrams. | 3 | High | All Members |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Actual Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 10 Days | Feb 15, 2026 | Feb 25, 2026 | 8 | Feb 25, 2026 |
| Sprint-2 | 13 | 10 Days | Feb 26, 2026 | Mar 08, 2026 | 13 | Mar 08, 2026 |
| Sprint-3 | 3 | 5 Days | Mar 09, 2026 | Mar 14, 2026 | -- | -- |
| Sprint-4 | 5 | 5 Days | Mar 15, 2026 | Mar 20, 2026 | -- | -- |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Velocity Calculation:

- Total Story Points: 29

- Total Duration: 30 Days

- Average Velocity (AV): 29 / 30 = 0.97 points per day.